## Slide 1
Nav Bhatti, Alex Kabak,
Chris Klassen, René Ye

## Slide 2: Refresher
A game focused on minigame-driven JRPG combat
Move from arena to arena, defeating enemies

## Slide 3: Alpha Feedback
Very positive
Some complaints:
  More variety
  Better UI
  Cohesiveness between the two halves
  Worries of stagnation
How we addressed these complaints:
  More minigames
  Cleaner UI and battle layout
  Consistent art style
  Difficulty progression

## Slide 4: Challenges
Balancing the project with other classes and assignments
Complexity of the game’s systems
Finding time for proper testing

## Slide 5: Current State
Other school work caused delays
  Schedule became less valuable
Most beta plans completed
  Art completed and integrated
  Battle systems completed
  Arena systems completed
  Saving and loading
  Polish
Some missed elements
  Audio implementation
  Story implementation

## Slide 6: Testing
18 confirmed testers
8 testing sessions completed
Feedback positive
  General response was an interest in seeing the game close to completion
  Without proper balancing, it was hard to test the game itself

## Slide 7: Plans for the Future
Completion of remaining content
  Most remaining content is simple to implement
Addition of music and sound effects
Additional UI polish
General polish and testing

## Slide 8: Demo